Agenda Template

Agenda [Meeting name]

Location: 		Drebbelweg PC Hall 1

Datum: 		21-03-2023

Time: 		13:45 – 14:20

Attendees:		Rares, Yurian, Tudor, Sander, Filip, Ruben

Agenda-items

[13:45]			Opening by chair

[13:46-13:48]		Check-in – How is everyone doing?

- Good

[13:48-13:48]		Approval of the agenda

[13:48-13:55]		Product demonstration

- Product was showed to the TA

- Creating a new board, connecting to the server, adding lists and cards are implemented. Synchronization is not yet implemented but a board can be accessed by multiple users.

[13:55-14:02]		Announcements

- Friday is the deadline for the heuristic usability evaluation draft

TA Announcements

- There is new feedback on git usage in the repository (more feedback will be uploaded soon on Brightspace (!)

- TA will send an assignment

- Everyone passed the meaningful merge request

- From this week on: feedback will be given on distribution on Gitlab.

[14:02- 14:05]		[Agenda-item 1] – [Heuristic evaluation draft deadline]

- We need to find a group to work with on our own

[14:05-14:09]		[Agenda-item 2] – [Messy issues in GitLab]

- Epics can’t be created

- We should use milestones more

- The way issues are added to GitLab should be consistent

[14:09-14:16]		[Agenda-item 3] - [What are we doing this week?]

- Divide our team into three groups of two

  - Every group gets two epics to work on

- Card details, tags and multi-board should be implements this week. Deadline is next Tuesday (28-03-2023)

- Tags: Filip and Ruben

- Card details: Sander and Tudor

- Multi-board: Yurian and Rares

[14:16-14:19]                      	Question round - Does anyone have anything to add before the meeting closes?

- Questions for the TA: Can issues be deleted?

  - TA will look into it

- Branch names are also inconsistent

[14:19-14:19]                      	Feedback round - What went well and what can be improved next time?

[14:20-14:20]		Closure