Agenda Template

Agenda [Meeting name]

Location: 		[Drebbelweg PCHall 1 Cubicle 1]

Datum: 		[7-03-2023]

Time: 		[13:45-14:30]

Attendees:		[Filip, Tudor, Rares, Sander, Ruben, Yurian, Khalid]

Agenda-items

Opening (5 min)

- Check-in – How is everyone doing?

  - No issues

- Announcements

  - Backlog has been posted on mattermost announcements

  - Meaningful MR deadline at end of this week

- Approval of the agenda - Does anyone have any additions to the agenda?

  - No additions

- Approval minutes - Did everyone read the minutes from the previous meeting?

  - Everything okay

Agenda 1 – Product demonstration TA. [inform] (5min)

- Explain the progress of our application.

  - We made some front end scenes, and added a prototype class for cards

Agenda 2 – Review feedback from TA. [inform] (5min)

- Did everyone complete the git assignment?

  - If there is no message from TA on mattermost, you passed the assignment.

- Receive feedback regarding the backlog.

  - This was left for later.

Agenda 3 – Review official backlog. [discuss] (5 min)

- How does it differ from our backlog and how does it affect us?

  - Due to the previous point this was also left for later

Agenda 4 – Task planning and distribution. [brainstorm/decision making] (10 min)

- Who does Front-end / Back-end. Distribute first tasks.

  - Front-end

    - Filip

    - Rares

  - Back-end

    - Tudor

    - Yurian

    - Sander

    - Ruben

- Task Identification (User stories have been translated into actionable development tasks)

  - We will do this directly after the meeting.

- Task Estimations (Tasks have an estimate, which is established in a team process (e.g., planning poker)

  - This will also be done after the meeting.

- Task Planning (The team uses issues and milestones to plan their future activities)

  - This will also be done after the meeting.

Agenda 5 – Discuss checkstyle. [discuss/brainstorm] (5 min)

- Which one will we choose? What rules will we use?

  - Using OOP checkstyle is allowed

  - We want to add a rule preventing static methods and fields

  - Each person needs to understand why we have the rules we have

Summary action points – Who, what, when? (5 min)

Closure (5 min)

- Planning our next meeting.

  - Thursday March 9th, 15:00, on discord

- Feedback round - What went well and what can be improved next time?

  - The meeting went well, next time have agenda point for TA announcements at the end of the meeting.

- Question round - Does anyone have anything to add before the meeting closes?

  - Nothing to add

- Closure